## Slide 1
ET 617 · EDUCATIONAL APPLICATION DEVELOPMENT · GROUP 10
AI-Assisted Spoken Tutorial
Video Generator
Making the translation fit the time, instead of making the speaker rush.
THE GOAL
Spoken Tutorials are dubbed into Indian languages over a video that cannot change. Tamil needs more time than English, so dubbing artists speak faster and comprehension suffers. We fix the text, not the pace.
TEAM
Sameer Gupta
23B2509 · Team Lead
Daksh Jain
23B2503
Sumedh Taru
23B2487
Sanidhya Katiyar
23B2244
Client: EduPyramids, Centre for Educational Technology, IIT Bombay · Contact: Saisudha, Ankita, Debosmita

## Slide 2
STEP 0 · SCRIPT INGESTION & PARSING
Reading the script, and its clock
The problem is a timing problem, so the first thing we built was the thing that answers one question: how many seconds does each line of narration actually get?
2
Parses the timed script into 95 segments
Narration rows, action cues, per-segment time budgets, all validated against the client's Dubbers' Checklist.
Validates sentences, budgets rows
A row is an activity that may hold several sentences. 21 rows exceed 80 characters, but only 12 sentences truly break the rule.
Carries bold terms through
Technical terms must never be translated. The parser captures them for the translation stage.
THE TRAP WE FOUND
90 of the 663 seconds are other tutorials playing
Cue rows such as “@07:41 Add the audio from Logo animation 05:01–05:09” splice in clips from other tutorials.
Segment S-069 looks like it has a 13-second window. It has 3. Narration written into the rest would land on top of the client's own audio.
Output: 95 segments with honest budgets — the foundation every later stage depends on.

## Slide 3
STEP 1 · AUDIO MEASUREMENT & CALIBRATION
We stopped guessing and listened
Step 0 could read the script's clock. But it still guessed how long speech takes — and the guess was wrong by a full second, flagging 42 of 95 English lines that were demonstrably fine.
3
MEASURED FROM THE CLIENT'S OWN RECORDINGS
English
Tamil
Speaking rate
3.91 syl/s
4.85 syl/s
Pause after a line
0.41 s
0.00 s
Lines with no pause
25 / 84
50 / 84
Window actually spoken
73.2 %
84.4 %
The rushing is two things at once: the Tamil dub is spoken 24% faster AND 59 seconds of pause were deleted. Neither is visible in the script.
WHAT IT CHANGED
Prediction error
1.11 s
→
0.63 s
False alarms on English
42 / 95
→
11 / 95
Measured gap for Tamil
37 %
→
13 %
The job is far smaller than we thought: Tamil is 13% too long, not 37%. Rephrasing can close 13%.

## Slide 4
STEP 2 · END-TO-END PIPELINE
A working chain, honestly labelled
With a duration model we could trust, we built the whole pipeline at once — every hard stage faked, so the chain runs from day one and each fake is replaced without anything around it changing.
4
parse → translate → synthesise → align → timeline → QA report → export
Stage
Today
Replaced by
Translate
echo (stub)
Module 2 — done
Synthesise
silent (stub)
Piper, then Sarvam
Align
VAD — real
word-level WhisperX
Export
SRT — real
Kdenlive / OTIO
Every stage swaps by name
Changing TTS provider is a config change, not a rewrite — the client's own requirement, UC-07.
One segment re-runs alone
Correcting a line does not trigger a full re-render (UC-03).
Runs print which stages are stubs
No demo can mistake a stub's arithmetic for real audio.
61 automated tests. The pipeline was then rebased onto Step 1 — the translator is given the speaking budget, never the pause.

## Slide 5
STEP 3 · DROPPED BY EVIDENCE
Why we did not move time around
The pipeline could now spot every line that overruns. The obvious next step was to fix them by shifting time — borrowing from a neighbour, or freezing the video. We measured first, and dropped it.
5
THE CLIENT'S CONSTRAINT
“The final duration of every translated track must exactly match the English original, since the base video is not altered.”
— Meeting 2, 18 August 2026
AND THE ARITHMETIC DOES NOT WORK
Tamil track
Segments
Seconds
Need more time
67
109 s short
Have time spare
28
42 s spare
Net
—
68 s short
Holds would lengthen the video
Freezing a frame buys time the client has explicitly ruled out.
Borrowing needs an idle neighbour
The five worst segments each have 0.0 s spare on either side. The slack sits elsewhere in the tutorial and cannot be moved across it.
Best case recovers 42 s of 109 s
Even perfect redistribution leaves the track a minute too long.
Step 3 was not skipped — it was disproved. With time immovable, the only remaining lever is the text itself.

## Slide 6
MODULE 2 · DURATION-CONSTRAINED TRANSLATION
The improvement: the text gives, not the speaker
If the clock cannot move, the words must. Module 2 asks the model for a translation that fits a measured budget, checks the answer itself, and sends it back until it does.
6
THE LOOP · GPT-OSS 120B ON GROQ
1
speaking budget → target aksharas
2
ask the model
3
measure it ourselves — never trust the model's count
4
over? send it back with the exact shortfall
5
3 attempts, still over → escalate to the author
Segments needing a cut of 40% or more cannot be rephrased — meaning must go. Those 11 are escalated with the source, the best attempt and the shortfall, for a human to decide.
VERIFIED AGAINST THE HUMAN TRANSLATOR
S-020 “Open the terminal by pressing Ctrl + Alt + T”
Model
Ctrl + Alt + T அழுத்தி terminal திற.
11 aksharas
Human
Ctrl + Alt + T keyகளை ஒன்றாக அழுத்தி terminalை திறக்கவும்
20 aksharas
Same instruction, 9 fewer aksharas — at a comfortable pace.
Next: real speech synthesis, then the generated narration muxed onto the client's own video.